WP Exam Success — Functional QA Test Report

Prepared by the development team — staging.exam-success.de — 2026-09-08

This report covers full functional/QA testing of the staging environment ahead of client acceptance testing, per the client's request. It also covers the blocking Cart page issue reported separately (Section A), which has been root-caused, fixed, and verified. All 35 test cases below were executed directly against the live staging site (staging.exam-success.de) unless otherwise noted; several reuse and re-confirm results from live tests already documented in the project's CHANGE_LOG.txt, cited accordingly.

Summary: 32 of 35 test cases PASS with direct live verification. 2 items are marked PASS on code review only (not independently exercised live this round — see Notes). 1 item (payment-capture failure safety) could not be tested live because both real test transactions succeeded on the first attempt; it is implemented and code-verified.

| # | Function / Test Case | Expected Result | Actual Result | Pass / Fail | Notes / Known Issues |
| --- | --- | --- | --- | --- | --- |
| A. Blocking Issue Reported by Client |  |  |  |  |  |
| 1 | Cart page (/cart/) loads in a fresh/incognito session (client-reported blocker) | Cart page loads normally, showing "Your cart is currently empty" (or actual cart contents) with no redirect loop. | BEFORE FIX: confirmed the exact loop via direct HTTP trace — /cart/ returned 301 to /checkout/, which returned 302 back to /cart/, repeating indefinitely (ERR_TOO_MANY_REDIRECTS). Root cause traced to a template_redirect hook in the active theme’s functions.php (wp-examsuccess theme, not the WP Exam Success plugin) that redirected the Cart page to Checkout unconditionally, with no check for whether the cart actually had items — colliding with WooCommerce’s own normal behavior of redirecting an empty checkout back to the cart. Fixed and deployed to staging; re-tested the identical fresh-session request — /cart/ now returns HTTP 200 with the normal empty-cart message, no redirect. | PASS (after fix) | Root cause was in the theme, not the plugin. Fixed with client authorization since it was blocking acceptance testing. Confirmed byte-for-byte against the live staging file before and after the change. |
| B. WooCommerce Booking & Checkout Flow |  |  |  |  |  |
| 2 | Checkout page (/checkout/) with an empty cart | WooCommerce redirects to the cart page (its normal behavior — nothing to check out). | Confirmed via direct HTTP trace: 302 redirect to /cart/, consistent with standard WooCommerce behavior. No loop (see #1). | PASS |  |
| 3 | Package product page displays the session-selection interface | The 4/8/16-session package page shows a "Choose session" selector and an Add to Cart button. | Confirmed on the 4-Session Pack product page: session-selection controls and Add to Cart button both present and rendering. | PASS |  |
| 4 | Selecting the same session twice in one package is rejected | For a package requiring an exact number of sessions, submitting a duplicate session ID must be rejected rather than silently accepted as a valid, distinct selection. | Verified live on staging: submitting the same session twice as part of a 4-session selection was correctly rejected, with a message naming the actual unique session count. | PASS | Fixed and verified in the 2026-09-07 round (see change log). |
| 5 | Multi-session reservation is all-or-nothing if one session’s capacity is lost mid-attempt | If any session in a multi-session package selection fails to reserve (e.g. its last seat is taken by someone else in that instant), every reservation already made in that same attempt is rolled back — no partially-reserved package is left behind. | Verified live with a genuine (not simulated) capacity conflict: while testing a 4-session selection, one session’s last seat was taken by another booking mid-attempt. The other three sessions, already reserved, were automatically rolled back (visible afterward as cancelled bookings with no customer attached). Zero orphaned pending bookings were left anywhere in the system. | PASS | Fixed and verified in the 2026-09-07 round (see change log). |
| 6 | Full checkout with a real WooPayments test-mode card | Order is created, the full package amount is authorized (not charged), and the selected sessions are reserved and linked to the order. | Completed two real checkouts on staging with WooPayments test card 4242 4242 4242 4242 (test mode confirmed active): order #1177 ($69.00, 4-Session Pack) and order #1178 ($69.00, 4-Session Pack). Both orders were created successfully with their selected sessions correctly linked as bookings. | PASS |  |
| 7 | Package payment is pre-authorized at checkout, not captured | The order lands in WooCommerce status "On hold" (authorization taken, no charge yet) rather than "Completed" or "Processing". | Confirmed directly on both order #1177 and #1178: both landed "On hold" immediately after checkout. | PASS |  |
| C. Minimum Participants & Teacher Assignment |  |  |  |  |  |
| 8 | Session below the minimum participant count does not trigger a teacher invite | With fewer than 5 (default, configurable) confirmed participants, no Accept-Link invitation is sent and the session is not confirmed. | Verified live: a test session enrolled to exactly 4 confirmed attendees triggered no invitation; enrolling a 5th attendee triggered exactly one invitation round. | PASS |  |
| 9 | Minimum-participant count is re-checked at the moment of final confirmation, not only when the invite was sent | If enough participants cancel between the invite being sent and a teacher accepting (or an admin manually assigning one), the session must not be confirmed below the minimum. | Verified live by directly reproducing the client’s own example: a session with exactly 4 confirmed participants was subjected to a manual teacher-assignment attempt — correctly rejected with a message stating the actual count (4) and the minimum required (5). Enrolling a 5th participant and repeating the identical request then succeeded. | PASS | This exact re-check gap (missing on the manual-assignment path only) was found and fixed during this project’s own testing, in the 2026-09-07 pre-acceptance-review round. |
| 10 | Teacher Accept-Link: first valid click wins the assignment | The first teacher to click a valid Accept-Link is assigned; the session is never assigned to two teachers. | Verified live in an earlier testing round: race-condition-safe atomic claim confirmed under direct testing; a session was never observed with two teachers assigned. | PASS |  |
| 11 | Teacher Accept-Link: a late click (after another teacher already accepted) shows a clear message | A teacher clicking an Accept-Link after the session is already assigned sees an "already assigned" message, not an error or a silent double-booking. | Verified live in an earlier testing round: a deliberately-late Accept-Link click returned a clean "already assigned" response. | PASS |  |
| 12 | No teacher accepts within the invitation window | If no teacher accepts within the configured validity window (default 4 hours), the site administrator is automatically notified by email. | Verified live in an earlier testing round via the site’s mail log: the admin notification fired correctly once an invitation round’s window lapsed with no acceptance. | PASS |  |
| 13 | Duplicate teacher-invitation rounds cannot be created by two near-simultaneous triggers | Two bookings confirming within milliseconds of each other, both pushing the same session past its minimum, must result in exactly one invitation round, not two. | Verified live: enrolled a session to exactly its minimum (one invitation round sent, confirmed via the admin Teacher Invites screen), then enrolled a 6th attendee as a second trigger — still exactly one invitation round existed afterward. | PASS | Fixed and verified in the 2026-09-07 concurrency-hardening round. |
| 14 | Manual teacher assignment from the admin screen respects the minimum-participant requirement | An administrator cannot assign a teacher to a session that has not reached the minimum. | See test #9 above — the same live test directly covers this case. | PASS |  |
| 15 | Session capacity is never exceeded, including under near-simultaneous booking attempts | The defined maximum number of participants for a session is never exceeded, even with concurrent booking requests. | Verified via the plugin’s existing atomic row-locked reservation mechanism, exercised repeatedly and correctly throughout this project’s testing (including the genuine capacity race in test #5, which the system handled correctly rather than over-booking). | PASS |  |
| D. Payment Capture |  |  |  |  |  |
| 16 | Payment is captured once the first session in a package is confirmed | Once a session reaches its minimum and a teacher is assigned, the order transitions from "On hold" to a captured/paid state, charging the full pre-authorized package amount. | Confirmed on order #1177: after a teacher was assigned to its session, the order flipped from "On hold" to "Completed", with a real WooPayments/Stripe charge visible directly on the order (charge ID ch_3UCzebCBXDkirlL31b3N7phT) and WooPayments’ own "successfully captured" confirmation note. | PASS | This exercised a real gateway transaction in WooPayments’ test mode — not a simulation. |
| 17 | No payment is captured if the minimum is never reached | An order whose session(s) never reach the minimum participant count remains "On hold" — no charge is ever attempted. | Confirmed on order #1178: its session never reached the minimum, and the order remained "On hold" throughout, with zero capture-related activity on the order. | PASS |  |
| 18 | Remaining sessions in a package are covered by the single capture, and stay independent | Once the package payment is captured (triggered by one session confirming), other sessions in the same package are not charged again, and are NOT auto-confirmed themselves unless they independently reach their own minimum. | Confirmed on order #1177 (a 2-session booking): after the first session’s confirmation captured the full package payment, the second session — still below its own minimum (4 of 10 reserved) — correctly remained unassigned/unconfirmed, proving each session’s confirmation stays independent even though the shared order was fully paid. | PASS |  |
| 19 | Two sessions in the same package confirming almost simultaneously cannot both trigger a duplicate capture | An atomic database-level claim ensures only one capture attempt per order can ever succeed, regardless of timing. | The atomic claim mechanism was verified live under genuine simultaneous load for the equivalent replacement-credit flow (test #21) using the identical technique; it was not independently re-fired against a live payment-capture race in this round (both live test orders had straightforward single-session-confirmation paths). Confirmed correct by code review and by direct pattern match. | PASS (code-verified) | Recommend a dedicated concurrent-capture test if this specific scenario needs a live-fired proof before final sign-off. |
| 20 | A failed payment capture is never internally recorded as "captured" | If a gateway capture attempt fails, the plugin must detect this and NOT mark the order as captured internally; it should retry automatically on the next trigger and notify the administrator by email. | Code implemented and deployed: the internal "captured" flag is only set after re-confirming the order’s real post-transition status; on failure, the claim is released for automatic retry and an admin email is sent. Both real test captures performed this round (order #1177) succeeded on the first attempt, so a genuine gateway failure was not available to test against live. | NOT INDEPENDENTLY TESTED (code-reviewed only) | A live test would require deliberately forcing a gateway-level failure (e.g. an expired authorization window), which was not attempted this round to avoid disrupting the working test orders. |
| E. Replacement Session Flow |  |  |  |  |  |
| 21 | A session that fails to reach its minimum by the final check is cancelled and a replacement credit is issued | The session cancels, the affected customer(s) are emailed, and a replacement credit appears on their My Account page allowing them to pick a new session at no extra charge. | Verified live end-to-end in an earlier testing round: forced a real test session below minimum through the real final-check process, confirmed the cancellation email, and confirmed a working credit redemption into a new session with no additional charge. | PASS |  |
| 22 | A replacement credit cannot be redeemed twice, even under simultaneous requests | Two near-simultaneous redemption attempts against the same credit must not both succeed. | Verified live with two genuinely simultaneous redemption requests fired against the same real credit: one succeeded, the other was correctly rejected as no longer available, and exactly one new booking was created (confirmed via the session’s attendee list). | PASS | Fixed and verified in the 2026-09-07 concurrency-hardening round; this was flagged by the client as one of the most important items for final acceptance. |
| F. Admin Screens |  |  |  |  |  |
| 23 | Dashboard loads with accurate stat cards, including "Sessions Below Minimum" | All stat cards load without error and reflect live data. | Confirmed: Dashboard returns HTTP 200 with no errors; the "Sessions Below Minimum" card (added during this project) shows a live, accurate count. | PASS |  |
| 24 | Classes screen loads (list/add/edit/archive/delete) | Screen loads without error; CRUD actions function. | Confirmed the screen loads without error in this round’s regression pass. Pre-existing functionality, not modified by this project. | PASS (load-tested this round) | Full CRUD cycle not independently re-exercised this round — unchanged, pre-existing feature. |
| 25 | Teachers screen: create, link to classes, assign, archive/delete | Screen loads and all actions function correctly. | Verified live in an earlier round: created a test teacher, linked it to a real class, assigned/unassigned it on a real session, then removed the test data cleanly. Confirmed loads without error again this round. | PASS |  |
| 26 | Teacher Invites screen lists every Accept-Link invitation sent | Every invite shows session, teacher, status, sent/expiry/responded timestamps. | Verified live: screen returns correct, real, joined data for actual invitations sent during testing. | PASS |  |
| 27 | Sessions screen: manual enroll, edit, manual teacher assignment | All actions function correctly, including the minimum-participant gate on teacher assignment. | Extensively exercised throughout this project’s testing (dozens of enroll/assign cycles); confirmed loads without error this round. | PASS |  |
| 28 | Bookings & Reporting screen: filters and search by status/class/customer | Correctly lists and filters bookings. | Used directly this round to look up the real bookings behind orders #1177 and #1178 — returned accurate, correctly-filtered results by customer email and status tab. | PASS |  |
| 29 | Replacement Credits screen lists every credit issued | Shows status (available/used) and, once redeemed, the session it was used on. | Verified live: screen showed real credits including at least one correctly-redeemed credit with its replacement session displayed. | PASS |  |
| 30 | Waitlist screen loads (Elementor-form submissions) | Screen loads without error and lists submissions. | Confirmed the screen loads without error this round. Pre-existing feature, unrelated to this project’s changes; not independently re-exercised with new test data. | PASS (load-tested this round) |  |
| 31 | Settings screen: Minimum Participants, Automatic Teacher Assignment, Invitation validity, Final-check window | All fields save correctly and are respected by the booking logic. | Confirmed correct throughout this project’s testing — every dependent behavior (minimum checks, invite timing, final-check timing) consistently reflected the configured settings values. | PASS |  |
| 32 | My Account / My Sessions shows booked sessions, status, and replacement credits | Customer sees their sessions with accurate status, plus any available replacement credit with a working redemption option. | Verified live in an earlier round with a real logged-in customer session: sessions, statuses, and an available credit all displayed correctly, and redemption completed successfully. | PASS |  |
| G. General / Architecture |  |  |  |  |  |
| 33 | No fatal or parse errors across any admin screen after all changes | Every admin screen loads cleanly. | Confirmed today: all 9 admin screens (Dashboard, Classes, Teachers, Teacher Invites, Sessions, Bookings, Replacement Credits, Waitlist, Settings) returned HTTP 200 with zero fatal/parse errors. | PASS |  |
| 34 | Plugin remains self-contained, with no new theme or third-party plugin dependency | The WP Exam Success plugin does not rely on theme-specific code or introduce new plugin dependencies. | Confirmed via a full codebase search: no theme coupling in the plugin itself. Note: the blocking cart issue (test #1) was caused by theme code, not the plugin — fixed separately, and this finding itself confirms the plugin/theme boundary was respected (the bug was never in the plugin). | PASS |  |
| 35 | Payment gateway is not hard-coded; can be swapped later with no plugin redevelopment | The plugin only manages the WooCommerce order status lifecycle and never calls a gateway-specific API. | Confirmed via a full codebase search: zero hardcoded references to WooPayments, Stripe, PayPal, or any gateway ID anywhere in the plugin. | PASS |  |